# ASX Screener — Project Kickoff & Prerequisites

Version 1.0 | April 2026

Everything you need to acquire, register, and set up BEFORE writing code.

## Quick Answer: Where Do We Start?

SEQUENCE (in order — do not skip steps):

WEEK 1: Business & Legal → Domain → Cloud Accounts → Dev Environment

WEEK 2: Database (local) → Data Sources → First data flowing

WEEK 3: Project scaffold → Backend skeleton → First API endpoint

WEEK 4+: Feature development begins (screener, company pages, etc.)

## PHASE 0 — Before Any Code (Week 1)

### 0.1 — Business & Legal Setup

You need an ABN or ACN to register a .com.au domain. You also need it for Stripe payments.

Option A — Sole Trader (Cheapest, fastest)

| Step | Where | Cost | Time |
| --- | --- | --- | --- |
| Register ABN | business.gov.au/abn-lookup | Free | 15 min |
| Register Business Name | business.gov.au | $44/yr | 30 min |

Option B — Pty Ltd Company (Recommended for long-term)

| Step | Where | Cost | Time |
| --- | --- | --- | --- |
| Register company | asic.gov.au or a company formation service | $597 ASIC fee | 1–2 days |
| ACN automatically issued with company | — | Included | — |
| Register ABN (for the company) | business.gov.au | Free | 15 min |

Recommendation: Start as Sole Trader now, convert to Pty Ltd when revenue justifies it.

You only need the ABN (free) to get started.

### 0.2 — Domain Registration

Recommended Domain Names (check availability):

Primary choices:

asxscreener.com.au ← Best — clear, memorable, Australian

asxanalytics.com.au

asxfundamentals.com.au

screener.com.au ← Premium if available

International backup (if .com.au unavailable):

asxscreener.com

asxanalytics.com

Domain Registrars for .com.au:

| Registrar | Price/yr | Notes |
| --- | --- | --- |
| Crazy Domains | ~$15 AUD | Cheap, Australian |
| Netregistry | ~$20 AUD | Australian, good UI |
| GoDaddy | ~$18 AUD | International, widely used |
| Cloudflare Registrar | At-cost (~$10) | Best value, no markup |

What you need: ABN number to register .com.au

Also register:

- asxscreener.com (international backup, $15–20/yr)

- Consider: app.asxscreener.com.au (subdomain for the web app)

### 0.3 — Cloud & Service Accounts to Create

Create ALL of these accounts in Week 1 (most are free):

┌─────────────────────────────────────────────────────────────────────┐

│ ACCOUNT SETUP CHECKLIST │

│ │

│ INFRASTRUCTURE │

│ ☐ AWS Account → aws.amazon.com Free tier (12mo) │

│ ☐ Cloudflare Account → cloudflare.com Free plan │

│ (DNS + CDN + DDoS protection — point your domain here) │

│ │

│ VERSION CONTROL │

│ ☐ GitHub Organisation → github.com/organisations Free plan │

│ Name it: asx-screener (or your brand name) │

│ Create repos: asx-screener-web, asx-screener-api, │

│ asx-screener-pipeline, asx-screener-infra │

│ │

│ STARTUP HOSTING (cheaper than AWS for Phase 1) │

│ ☐ Railway.app Account → railway.app $5/mo Hobby │

│ (PostgreSQL + TimescaleDB + Redis + API all in one platform) │

│ ☐ Vercel Account → vercel.com Free plan │

│ (Next.js frontend hosting — free tier is very generous) │

│ │

│ PAYMENTS │

│ ☐ Stripe Account → stripe.com Free (1.75% + 30¢)│

│ (Supports Australia, AUD, monthly subscriptions) │

│ │

│ EMAIL │

│ ☐ Resend Account → resend.com Free 3000/mo │

│ (Transactional email — modern, simple, developer-friendly) │

│ ☐ Google Workspace → workspace.google.com $10 AUD/mo │

│ (Business email: hello@asxscreener.com.au) │

│ │

│ MONITORING │

│ ☐ Sentry Account → sentry.io Free plan │

│ (Error tracking — frontend + backend) │

│ ☐ UptimeRobot → uptimerobot.com Free plan │

│ (Uptime monitoring, alerts when site goes down) │

│ │

│ AI / DATA │

│ ☐ Anthropic Account → console.anthropic.com Pay as you go │

│ (Claude API — for AI features, announcement parsing) │

│ ☐ OpenAI Account → platform.openai.com Pay as you go │

│ (Embeddings API — text-embedding-3-small for vector search) │

│ │

│ ANALYTICS │

│ ☐ PostHog Account → posthog.com Free 1M events/mo │

│ (Product analytics — track which features users use) │

│ │

│ DESIGN │

│ ☐ Figma Account → figma.com Free plan │

│ (UI/UX wireframes and design — we'll use this for wireframes) │

│ │

│ COMMUNICATION │

│ ☐ Slack Workspace → slack.com Free plan │

│ (Team communication + pipeline alert notifications) │

└─────────────────────────────────────────────────────────────────────┘

### 0.4 — Monthly Cost Summary (Phase 1 — Development)

Phase 1: Development & MVP (months 1–4)

Domain (.com.au + .com) ~$4/mo ($50/yr)

Google Workspace (email) $10/mo

Railway.app (DB + backend) $20/mo (PostgreSQL + Redis)

Vercel (frontend) $0/mo (free tier)

Anthropic Claude API $30/mo (announcements + AI)

OpenAI Embeddings $5/mo

Stripe (no monthly fee) $0/mo (per-transaction only)

Resend (email) $0/mo (free tier)

Sentry $0/mo (free tier)

─────────────────────────────────────────────

TOTAL PHASE 1: ~$70 AUD/mo

Phase 2: Launch (months 5–8) — add as you grow

AWS RDS PostgreSQL (db.t4g.medium) $80/mo

AWS ElastiCache Redis $30/mo

AWS ECS (API + workers) $100/mo

Data provider (Morningstar/basic) $500/mo

─────────────────────────────────────────────

TOTAL PHASE 2: ~$750 AUD/mo

Break-even: ~26 Pro subscribers ($29/mo)

## PHASE 1 — Development Environment Setup (Week 1–2)

### 1.1 — Your Local Machine Requirements

| Tool | Version | Purpose | Install From |
| --- | --- | --- | --- |
| Git | 2.40+ | Version control | git-scm.com |
| Python | 3.12+ | Backend, pipelines, compute engine | python.org |
| Node.js | 20 LTS | Frontend (Next.js) | nodejs.org |
| Docker Desktop | Latest | Local DB + services | docker.com/desktop |
| VS Code | Latest | Code editor | code.visualstudio.com |
| DBeaver | Latest | Database GUI | dbeaver.io (free) |
| Postman | Latest | API testing | postman.com (free) |

VS Code Extensions to install:

Python (Microsoft)

Pylance

ESLint

Prettier

Tailwind CSS IntelliSense

PostgreSQL (Chris Kolkman)

Docker

GitLens

Thunder Client (API testing inside VS Code)

### 1.2 — Local Development Setup (Docker Compose)

This is your local development stack — mirrors production exactly.

Directory structure to create:

asx-screener/

├── api/ ← FastAPI backend

│ ├── app/

│ │ ├── routers/

│ │ ├── models/

│ │ ├── services/

│ │ └── main.py

│ ├── requirements.txt

│ └── Dockerfile

│

├── web/ ← Next.js frontend

│ ├── src/

│ │ ├── app/

│ │ ├── components/

│ │ └── lib/

│ ├── package.json

│ └── Dockerfile

│

├── pipeline/ ← Airflow DAGs + workers

│ ├── dags/

│ │ ├── price_ingest.py

│ │ ├── compute_engine.py

│ │ └── announcements.py

│ ├── compute_engine/

│ └── requirements.txt

│

├── infra/ ← Infrastructure as code

│ ├── docker-compose.yml

│ ├── docker-compose.prod.yml

│ └── terraform/ ← (Phase 2 — AWS setup)

│

└── .env.example ← Template for environment variables

docker-compose.yml (local dev):

version: '3.8'

services:

postgres:

image: timescale/timescaledb-ha:pg16-latest

environment:

POSTGRES_DB: asx_screener

POSTGRES_USER: asx_admin

POSTGRES_PASSWORD: ${DB_PASSWORD}

ports:

- "5432:5432"

volumes:

- postgres_data:/var/lib/postgresql/data

- ./infra/sql/init/:/docker-entrypoint-initdb.d/

healthcheck:

test: ["CMD-SHELL", "pg_isready -U asx_admin -d asx_screener"]

interval: 10s

timeout: 5s

retries: 5

redis:

image: redis:7-alpine

ports:

- "6379:6379"

command: redis-server --maxmemory 512mb --maxmemory-policy allkeys-lru

volumes:

- redis_data:/data

elasticsearch:

image: docker.elastic.co/elasticsearch/elasticsearch:8.13.0

environment:

- discovery.type=single-node

- xpack.security.enabled=false

- "ES_JAVA_OPTS=-Xms512m -Xmx512m"

ports:

- "9200:9200"

volumes:

- es_data:/usr/share/elasticsearch/data

api:

build: ./api

ports:

- "8000:8000"

environment:

DATABASE_URL: postgresql://asx_admin:${DB_PASSWORD}@postgres:5432/asx_screener

REDIS_URL: redis://redis:6379/0

ES_URL: http://elasticsearch:9200

ANTHROPIC_API_KEY: ${ANTHROPIC_API_KEY}

SECRET_KEY: ${SECRET_KEY}

depends_on:

postgres:

condition: service_healthy

volumes:

- ./api:/app

command: uvicorn app.main:app --reload --host 0.0.0.0 --port 8000

web:

build: ./web

ports:

- "3000:3000"

environment:

NEXT_PUBLIC_API_URL: http://localhost:8000

volumes:

- ./web:/app

- /app/node_modules

command: npm run dev

airflow:

image: apache/airflow:2.9.0-python3.12

environment:

AIRFLOW__CORE__EXECUTOR: LocalExecutor

AIRFLOW__DATABASE__SQL_ALCHEMY_CONN: postgresql://asx_admin:${DB_PASSWORD}@postgres:5432/asx_screener_airflow

AIRFLOW__CORE__FERNET_KEY: ${AIRFLOW_FERNET_KEY}

ports:

- "8080:8080"

volumes:

- ./pipeline/dags:/opt/airflow/dags

- ./pipeline/compute_engine:/opt/airflow/compute_engine

depends_on:

- postgres

command: airflow standalone

volumes:

postgres_data:

redis_data:

es_data:

Start local environment:

# Clone repo

git clone https://github.com/your-org/asx-screener

cd asx-screener

# Copy environment variables template

cp .env.example .env

# Edit .env with your values

# Start all services

docker compose up -d

# Check all services are healthy

docker compose ps

# View logs

docker compose logs -f api

### 1.3 — Environment Variables (.env.example)

# ─── Database ───────────────────────────────────────

DB_PASSWORD=your_secure_password_here

DATABASE_URL=postgresql://asx_admin:${DB_PASSWORD}@localhost:5432/asx_screener

# ─── Redis ──────────────────────────────────────────

REDIS_URL=redis://localhost:6379/0

# ─── Elasticsearch ──────────────────────────────────

ES_URL=http://localhost:9200

# ─── Auth ───────────────────────────────────────────

SECRET_KEY=generate_with_openssl_rand_hex_32

NEXTAUTH_SECRET=generate_with_openssl_rand_hex_32

NEXTAUTH_URL=http://localhost:3000

# Google OAuth (from Google Cloud Console)

GOOGLE_CLIENT_ID=

GOOGLE_CLIENT_SECRET=

# ─── AI APIs ────────────────────────────────────────

ANTHROPIC_API_KEY=sk-ant-...

OPENAI_API_KEY=sk-... # For embeddings (text-embedding-3-small)

# ─── Payments ───────────────────────────────────────

STRIPE_SECRET_KEY=sk_test_...

STRIPE_PUBLISHABLE_KEY=pk_test_...

STRIPE_WEBHOOK_SECRET=whsec_...

# ─── Email ──────────────────────────────────────────

RESEND_API_KEY=re_...

FROM_EMAIL=hello@asxscreener.com.au

# ─── Data Sources ───────────────────────────────────

# Yahoo Finance: no key needed (uses yfinance library)

# ASIC short data: no key needed (public download)

# ASX announcements: no key needed (public API)

# Phase 2: paid data providers

MORNINGSTAR_API_KEY= # Leave blank in Phase 1

REFINITIV_API_KEY= # Leave blank in Phase 1

# ─── AWS (Phase 2+) ─────────────────────────────────

AWS_ACCESS_KEY_ID=

AWS_SECRET_ACCESS_KEY=

AWS_REGION=ap-southeast-2 # Sydney region

S3_BUCKET_DOCUMENTS=asx-screener-documents

S3_BUCKET_EXPORTS=asx-screener-exports

# ─── Monitoring ─────────────────────────────────────

SENTRY_DSN=https://...@sentry.io/...

POSTHOG_API_KEY=phc_...

# ─── Airflow ────────────────────────────────────────

AIRFLOW_FERNET_KEY=generate_with_python_fernet

AIRFLOW__CORE__EXECUTOR=LocalExecutor

## PHASE 2 — Database Setup (Week 2)

### 2.1 — Database Initialisation SQL

Run these in order when PostgreSQL first starts:

-- 1. Create schemas

CREATE SCHEMA IF NOT EXISTS market;

CREATE SCHEMA IF NOT EXISTS financials;

CREATE SCHEMA IF NOT EXISTS users;

CREATE SCHEMA IF NOT EXISTS ai;

-- 2. Enable extensions

CREATE EXTENSION IF NOT EXISTS timescaledb; -- Time-series

CREATE EXTENSION IF NOT EXISTS vector; -- pgvector for AI embeddings

CREATE EXTENSION IF NOT EXISTS pg_trgm; -- Fuzzy text search

CREATE EXTENSION IF NOT EXISTS "uuid-ossp"; -- UUID generation

CREATE EXTENSION IF NOT EXISTS pg_stat_statements; -- Query performance monitoring

-- 3. Verify TimescaleDB is active

SELECT extname, extversion FROM pg_extension WHERE extname = 'timescaledb';

-- Should return: timescaledb ¦ 2.x.x

-- 4. Set search path

ALTER DATABASE asx_screener SET search_path TO market, financials, users, ai, public;

Then run the full schema from Document 02:

# Apply full schema (from 02_Database_Design_LLD.md SQL)

psql -h localhost -U asx_admin -d asx_screener -f infra/sql/schema/01_market.sql

psql -h localhost -U asx_admin -d asx_screener -f infra/sql/schema/02_financials.sql

psql -h localhost -U asx_admin -d asx_screener -f infra/sql/schema/03_users.sql

psql -h localhost -U asx_admin -d asx_screener -f infra/sql/schema/04_ai.sql

### 2.2 — Database Migration Tool

Use Alembic (Python) for database migrations — never manually alter the production schema.

cd api

pip install alembic

alembic init alembic

# Create first migration (auto-generates from SQLAlchemy models)

alembic revision --autogenerate -m "initial_schema"

alembic upgrade head

## PHASE 3 — Data Sources Setup (Week 2)

This is the most critical decision: where does your financial data come from?

### 3.1 — Free Data Sources (Use These First)

┌─────────────────────────────────────────────────────────────────────┐

│ FREE DATA SOURCES — Available Day 1 │

│ │

│ 1. ASX COMPANY LIST │

│ URL: asx.com.au/asx/research/listedCompanies.do │

│ Format: CSV download │

│ Contains: ASX Code, Company Name, GICS Industry Group │

│ Update: Daily (but company list changes rarely) │

│ Action: Download once, seed companies table │

│ │

│ 2. EOD PRICE DATA │

│ Library: yfinance (Python) │

│ Install: pip install yfinance │

│ Usage: yf.Ticker("BHP.AX").history(period="max") │

│ Contains: OHLCV + adjusted prices + splits + dividends │

│ Limits: No official rate limit but be respectful (< 2K/day) │

│ Action: Backfill 15 years, then daily updates │

│ │

│ 3. ASIC SHORT SELLING DATA │

│ URL: asic.gov.au/regulatory-resources/markets/short-selling/ │

│ short-position-reports/ │

│ Format: CSV, published daily ~3:30 PM AEST │

│ Contains: ASX Code, Short Position, % of Issued Capital │

│ Action: Download daily in pipeline │

│ │

│ 4. ASX ANNOUNCEMENTS (semi-official) │

│ URL: asx.com.au/asx/1/company/{CODE}/announcements │

│ ?count=20&market_sensitive=false │

│ Format: JSON (undocumented but stable) │

│ Contains: Headline, date, PDF link, price sensitivity flag │

│ Rate limit: ~100 req/min across all codes │

│ Action: Poll every 5 min for ASX200, 30 min for others │

│ │

│ 5. S&P/ASX INDEX COMPOSITION │

│ URL: asx.com.au/markets/indices/ │

│ Format: PDF factsheets (quarterly) │

│ Action: Download quarterly, parse to update index flags │

│ │

│ 6. RBA DATA (Interest Rates, FX) │

│ URL: rba.gov.au/statistics/tables/ │

│ Format: Excel/CSV │

│ Contains: Cash rate, bond yields, AUD/USD │

│ Action: Monthly update for risk-free rate in Sharpe calculation │

└─────────────────────────────────────────────────────────────────────┘

### 3.2 — Financial Statements: The Hard Problem

The reality: ASX financial statements are NOT freely available in structured format. Here are your options ranked by Phase:

┌─────────────────────────────────────────────────────────────────────┐

│ FINANCIAL STATEMENT DATA OPTIONS │

│ │

│ PHASE 1 (MVP) — Extract from PDFs using AI │

│ ───────────────────────────────────────────────────────────────── │

│ How: Download annual report PDF from ASX → Claude Sonnet extracts │

│ P&L, Balance Sheet, Cash Flow as structured JSON │

│ Cost: ~$0.05–0.10 per company per year (Claude API cost) │

│ Accuracy: ~90–95% (needs manual QA for top 50 stocks) │

│ Coverage: Start with ASX 200 → expand to ASX 300 │

│ Time: ~2–3 hours compute to process all ASX 200 annual reports │

│ │

│ Setup needed: │

│ • Anthropic API key (already in .env) │

│ • PyMuPDF: pip install pymupdf │

│ • AWS S3 bucket for storing PDFs │

│ │

│ PHASE 2 (Launch) — Paid data provider │

│ ───────────────────────────────────────────────────────────────── │

│ Option A: Morningstar Direct API │

│ Price: Contact for quote (~$5,000–15,000 AUD/yr) │

│ Coverage: All ASX stocks, 15 years history │

│ Quality: Excellent, standardised │

│ │

│ Option B: Refinitiv (LSEG) Eikon/Workspace API │

│ Price: ~$20,000+ AUD/yr (institutional pricing) │

│ Coverage: Full ASX + global │

│ Quality: Best-in-class │

│ │

│ Option C: Wisesheets (cheaper alternative) │

│ Price: ~$500–2,000 AUD/yr │

│ Coverage: ASX + major markets │

│ Quality: Good for most ratios │

│ Website: wisesheets.io │

│ │

│ Option D: Financial Modelling Prep (FMP) API │

│ Price: ~$300 USD/yr (Basic) → $720 USD/yr (Professional) │

│ Coverage: ASX coverage is partial (~top 300 stocks) │

│ Quality: Good for common metrics │

│ Website: financialmodelingprep.com │

│ Note: Best value for Phase 2 startup │

│ │

│ ★ RECOMMENDATION FOR PHASE 2: │

│ Start with FMP API ($300/yr) for structured data, │

│ supplement with PDF extraction for gaps. │

│ Upgrade to Morningstar when revenue > $5K/month. │

└─────────────────────────────────────────────────────────────────────┘

### 3.3 — Data Source Account Setup

# Install Python data libraries

pip install yfinance pandas numpy requests beautifulsoup4 \

pymupdf sqlalchemy psycopg2-binary alembic \

celery redis anthropic openai fastapi uvicorn \

python-dotenv pydantic-settings

# Test Yahoo Finance immediately (no account needed)

python -c "

import yfinance as yf

bhp = yf.Ticker('BHP.AX')

hist = bhp.history(period='5d')

print(hist[['Close', 'Volume']])

print('Yahoo Finance: WORKING ✅')

"

# Test ASX Announcements API

python -c "

import requests

r = requests.get('https://www.asx.com.au/asx/1/company/BHP/announcements?count=5')

data = r.json()

print(f'Latest announcement: {data[\"data\"][0][\"headline\"]}')

print('ASX Announcements API: WORKING ✅')

"

## PHASE 4 — First Data Load (Week 2)

### Priority Order for Data Loading:

STEP 1: Seed companies table (30 min)

→ Download ASX company list CSV

→ Import into market.companies table

→ Flag GICS sectors, index membership

→ Result: 2,200 companies in DB

STEP 2: Backfill 5 years of price history (2–4 hours)

→ Use yfinance to fetch 5-year EOD data

→ Write to market.daily_prices (TimescaleDB)

→ Compute technical indicators for full history

→ Result: ~1.1M price rows, tech indicators ready

STEP 3: Load ASX 200 financial statements (1–2 days)

→ Download annual reports from ASX (last 5 years)

→ Run Claude extraction pipeline

→ QA top 50 stocks manually

→ Result: 200 companies × 5 years = 1,000 financial records

STEP 4: Run first compute engine pass

→ Compute all 544 metrics for the 200 stocks with financials

→ Result: First screener results available

STEP 5: Seed ASIC short data (1 day history)

→ Download latest ASIC short positions

→ Result: Short interest for all 2,200 stocks

✅ At this point: you have a working local screener

covering 200 stocks with full fundamentals.

## PHASE 5 — Python Project Setup

### 5.1 — Backend (FastAPI) Project Init

cd api

python -m venv venv

source venv/Scripts/activate # Windows bash

pip install fastapi uvicorn[standard] sqlalchemy alembic \

asyncpg psycopg2-binary redis anthropic \

python-jose passlib python-multipart \

pandas numpy yfinance requests \

python-dotenv pydantic-settings

# Create requirements.txt

pip freeze > requirements.txt

# Run API

uvicorn app.main:app --reload

# API available at: http://localhost:8000

# Auto-docs at: http://localhost:8000/docs

api/app/main.py (starter):

from fastapi import FastAPI

from fastapi.middleware.cors import CORSMiddleware

app = FastAPI(

title="ASX Screener API",

version="0.1.0",

docs_url="/docs",

)

app.add_middleware(

CORSMiddleware,

allow_origins=["http://localhost:3000"],

allow_credentials=True,

allow_methods=["*"],

allow_headers=["*"],

)

@app.get("/health")

def health_check():

return {"status": "ok", "version": "0.1.0"}

@app.get("/api/v1/stocks/{asx_code}")

def get_stock(asx_code: str):

# TODO: implement

return {"asx_code": asx_code.upper()}

### 5.2 — Frontend (Next.js) Project Init

cd web

# Create Next.js app with TypeScript + Tailwind

npx create-next-app@latest . \

--typescript \

--tailwind \

--eslint \

--app \

--src-dir \

--import-alias "@/*"

# Install additional dependencies

npm install \

@tanstack/react-query \

@tanstack/react-table \

zustand \

react-hook-form \

zod \

lightweight-charts \

recharts \

next-auth \

@radix-ui/react-dialog \

@radix-ui/react-dropdown-menu \

clsx \

tailwind-merge \

lucide-react

# Start dev server

npm run dev

# Frontend at: http://localhost:3000

## Full Prerequisites Summary Checklist

LEGAL & BUSINESS

☐ Register ABN (business.gov.au) — FREE, 15 min

☐ Register business name — $44 AUD

DOMAINS (register in order)

☐ Register asxscreener.com.au (or chosen name) — ~$15/yr

☐ Register asxscreener.com (backup) — ~$15/yr

☐ Point both domains to Cloudflare nameservers — FREE

ACCOUNTS (all free to create)

☐ GitHub Organisation — FREE

☐ AWS Account — FREE tier

☐ Cloudflare — FREE

☐ Railway.app — FREE then $5/mo

☐ Vercel — FREE

☐ Stripe — FREE (1.75% + 30¢ per transaction)

☐ Resend (email) — FREE

☐ Google Workspace — $10 AUD/mo

☐ Anthropic Console — pay-as-you-go

☐ Sentry — FREE

☐ PostHog — FREE

LOCAL MACHINE

☐ Git installed and configured

☐ Python 3.12 installed

☐ Node.js 20 LTS installed

☐ Docker Desktop installed and running

☐ VS Code installed with extensions

☐ DBeaver installed (database GUI)

REPOSITORIES

☐ GitHub org created

☐ asx-screener-api repo created

☐ asx-screener-web repo created

☐ asx-screener-pipeline repo created

☐ .gitignore configured (ignore .env files!)

LOCAL ENVIRONMENT

☐ docker-compose.yml created (from above)

☐ .env file created from .env.example

☐ docker compose up -d — all services healthy

☐ Database schemas applied

☐ TimescaleDB extension verified

FIRST DATA

☐ ASX company list downloaded and imported

☐ 5-year price history backfilled (yfinance)

☐ ASIC short data loaded

☐ ASX 200 annual reports downloaded

☐ Claude extraction pipeline run for financial statements

☐ First compute engine run completed

✅ READY TO BUILD

## Recommended Week-by-Week Plan

WEEK 1 (Days 1–7): Setup & Accounts

Mon: Register ABN + business name + domains

Tue: Create all cloud accounts (GitHub, AWS, Vercel, Stripe, etc.)

Wed: Install local dev tools (Python, Node, Docker, VS Code)

Thu: Set up Docker Compose, get DB running locally

Fri: Apply database schema, verify TimescaleDB working

Sat: Load ASX company list, first yfinance test

Sun: Download ASX 200 annual reports (start the download)

WEEK 2 (Days 8–14): Data Foundation

Mon: Backfill 5-year price history (let it run)

Tue: Build Claude PDF extraction pipeline (run against 10 stocks to test)

Wed: QA extracted financials vs actual reports for accuracy

Thu: Run extraction on all ASX 200

Fri: First compute engine run — verify metrics look right vs ASX data

Sat: Set up ASIC short data pipeline

Sun: Set up ASX announcements poller (first version)

WEEK 3 (Days 15–21): First API Endpoints

Mon: FastAPI project scaffold

Tue: /api/v1/stocks endpoint (search + basic data)

Wed: /api/v1/screener/run endpoint (basic version)

Thu: /api/v1/companies/{code}/overview endpoint

Fri: User auth (NextAuth.js + email)

Sat: Connect Next.js frontend to API

Sun: Basic stock search working in browser

WEEK 4 (Days 22–28): First Feature Complete

→ Screener query builder UI

→ Company detail page (first pass)

→ Show it to 5 beta users for feedback

FROM WEEK 5: Build features as per roadmap in 01_Architecture_and_HLD.md

This document covers everything needed before and during initial setup.

Next: `06_Frontend_Wireframes.md` — UI design for all major pages