# ASX Screener — Database Hosting: Cloud vs Physical

Version 1.0 | April 2026

## The Critical Constraint First

Before comparing options, you must understand one important fact:

┌─────────────────────────────────────────────────────────────────────┐

│ ⚠️ CRITICAL: TimescaleDB is NOT supported by most managed │

│ cloud PostgreSQL services (RDS, Supabase, Cloud SQL, Azure DB) │

│ │

│ TimescaleDB requires loading as a shared library at startup: │

│ shared_preload_libraries = 'timescaledb' │

│ │

│ Fully managed services lock this configuration — they don't │

│ allow third-party extensions that modify the PostgreSQL core. │

│ │

│ Services that DO support TimescaleDB: ✅ │

│ • TimescaleDB Cloud (timescale.com) — purpose-built │

│ • Aiven for PostgreSQL — supports extension add-ons │

│ • Railway.app — extension-permissive │

│ • Self-managed PostgreSQL on any VM — full control │

│ • Physical server — full control │

│ │

│ Services that do NOT support TimescaleDB: ❌ │

│ • AWS RDS for PostgreSQL │

│ • AWS Aurora PostgreSQL │

│ • Supabase │

│ • Azure Database for PostgreSQL │

│ • Google Cloud SQL for PostgreSQL │

│ • Neon (serverless PostgreSQL) │

└─────────────────────────────────────────────────────────────────────┘

## Option Landscape

DATABASE HOSTING OPTIONS

│

├── A. CLOUD — Managed Service (they manage the DB for you)

│ ├── A1. TimescaleDB Cloud ← Best managed option

│ ├── A2. Aiven for PostgreSQL ← Good alternative

│ └── A3. Railway.app ← Best for development/MVP

│

├── B. CLOUD — Self-Managed (you install PostgreSQL on a cloud VM)

│ ├── B1. AWS EC2 + PostgreSQL ← Best for Phase 3 scale

│ ├── B2. DigitalOcean Droplet ← Best value for Phase 2

│ └── B3. Azure/GCP VM ← Alternative to AWS

│

└── C. PHYSICAL — On-Premise / Dedicated Server

├── C1. Your own server (home/office)

├── C2. Colocation (your hardware, data centre space)

└── C3. Dedicated bare-metal server (Hetzner, OVH, Vultr)

## Detailed Option Comparison

### Option A1 — TimescaleDB Cloud (timescale.com) ⭐ RECOMMENDED MANAGED

┌─────────────────────────────────────────────────────────────────────┐

│ TIMESCALEDB CLOUD │

│ timescale.com │

├─────────────────────────────────────────────────────────────────────┤

│ What it is: │

│ The official managed service from the makers of TimescaleDB. │

│ Built on top of PostgreSQL 16, fully managed, all TimescaleDB │

│ features enabled out of the box. │

│ │

│ Key Features: │

│ ✅ PostgreSQL 16 │

│ ✅ TimescaleDB (all features: hypertables, compression, etc.) │

│ ✅ pgvector (AI embeddings) │

│ ✅ Automatic backups (daily, retained 7–30 days) │

│ ✅ Point-in-time recovery │

│ ✅ Connection pooling built-in │

│ ✅ Monitoring dashboard │

│ ✅ Sydney region available (AWS ap-southeast-2) │

│ ✅ Free trial: 30 days, no credit card │

│ │

│ Pricing (USD/month, billed monthly): │

│ ┌─────────────────┬────────┬────────┬───────────────────────────┐ │

│ │ Plan │ RAM │ Storage│ Price (USD/mo) │ │

│ ├─────────────────┼────────┼────────┼───────────────────────────┤ │

│ │ Dev (free trial)│ 1 GB │ 10 GB │ Free (30 days) │ │

│ │ Launch │ 4 GB │ 25 GB │ ~$95/mo │ │

│ │ Growth │ 8 GB │ 50 GB │ ~$190/mo │ │

│ │ Scale │ 16 GB │ 100 GB │ ~$380/mo │ │

│ │ Production │ 32 GB │ 200 GB │ ~$750/mo │ │

│ └─────────────────┴────────┴────────┴───────────────────────────┘ │

│ Note: TimescaleDB compression reduces price significantly. │

│ Our 100 GB uncompressed = ~10 GB compressed = Launch plan is fine │

│ │

│ Australian Data Residency: ✅ Sydney AWS region │

│ │

│ PROS: │

│ + Zero operational overhead — they handle everything │

│ + Built specifically for time-series financial data │

│ + All TimescaleDB features available │

│ + Excellent performance out of the box │

│ + Auto-scaling storage │

│ │

│ CONS: │

│ - More expensive than self-managed │

│ - Vendor lock-in (though data portable — standard PostgreSQL) │

│ - Limited to their supported PostgreSQL extensions │

│ │

│ Best for: Phase 2 launch onwards │

│ Connection string: postgres://user:pass@host.tsdb.cloud:5432/db │

└─────────────────────────────────────────────────────────────────────┘

### Option A2 — Aiven for PostgreSQL ⭐ GOOD ALTERNATIVE

┌─────────────────────────────────────────────────────────────────────┐

│ AIVEN FOR POSTGRESQL │

│ aiven.io │

├─────────────────────────────────────────────────────────────────────┤

│ What it is: │

│ Multi-cloud managed database service. Supports PostgreSQL 16 │

│ with TimescaleDB as an add-on extension. │

│ │

│ Key Features: │

│ ✅ PostgreSQL 16 │

│ ✅ TimescaleDB extension (enabled via dashboard toggle) │

│ ✅ pgvector │

│ ✅ Choice of cloud: AWS, GCP, Azure │

│ ✅ Sydney region available (AWS ap-southeast-2) │

│ ✅ Automatic backups │

│ ✅ Free trial: $300 credit (30 days) │

│ ✅ Can deploy Redis, Elasticsearch on same platform │

│ │

│ Pricing (USD/month): │

│ ┌──────────────┬────────┬────────┬──────────────────────────────┐ │

│ │ Plan │ RAM │ Storage│ Price (USD/mo) │ │

│ ├──────────────┼────────┼────────┼──────────────────────────────┤ │

│ │ Hobbyist │ 1 GB │ 5 GB │ ~$19/mo │ │

│ │ Startup │ 2 GB │ 20 GB │ ~$48/mo │ │

│ │ Business │ 8 GB │ 80 GB │ ~$186/mo │ │

│ │ Premium │ 16 GB │ 175 GB │ ~$370/mo │ │

│ └──────────────┴────────┴────────┴──────────────────────────────┘ │

│ │

│ PROS: │

│ + Cheaper than TimescaleDB Cloud │

│ + Can host Redis + OpenSearch on same platform │

│ + Flexible cloud provider choice │

│ + Good documentation │

│ │

│ CONS: │

│ - TimescaleDB is add-on, not native (minor limitation) │

│ - UI less polished than TimescaleDB Cloud │

│ │

│ Best for: Phase 1–2 (startup budget) │

└─────────────────────────────────────────────────────────────────────┘

### Option A3 — Railway.app (Best for Development Phase)

┌─────────────────────────────────────────────────────────────────────┐

│ RAILWAY.APP │

│ railway.app │

├─────────────────────────────────────────────────────────────────────┤

│ What it is: │

│ Modern developer-focused platform. Deploy any Docker image. │

│ Supports full PostgreSQL with any extension including TimescaleDB. │

│ │

│ Key Features: │

│ ✅ PostgreSQL 16 (via official Docker image) │

│ ✅ TimescaleDB (via timescale/timescaledb-ha:pg16 image) │

│ ✅ pgvector │

│ ✅ Deploy API + Redis + Workers all on same platform │

│ ✅ Git-based deployments (push to deploy) │

│ ⚠️ No Sydney region — US West / EU only │

│ ✅ Free $5 credit/month on Hobby plan │

│ │

│ Pricing: │

│ Hobby: $5/month + usage (~$0.000463/GB-hour RAM, $0.10/GB storage)│

│ Pro: $20/month + usage │

│ Estimated total for dev: $15–30/month │

│ │

│ PROS: │

│ + Extremely easy to deploy and use │

│ + Very cheap for development │

│ + Deploy entire stack (API + DB + Redis + Airflow) in one place │

│ + Great DX (developer experience) │

│ │

│ CONS: │

│ ⚠️ No Australian/Sydney region (latency issue for production) │

│ - Not suitable for production (no SLA, limited support) │

│ - Not appropriate for storing sensitive Australian financial data │

│ │

│ Best for: Local development + staging only. NOT production. │

└─────────────────────────────────────────────────────────────────────┘

### Option B1 — AWS EC2 + Self-Managed PostgreSQL ⭐ BEST FOR SCALE

┌─────────────────────────────────────────────────────────────────────┐

│ AWS EC2 + SELF-MANAGED POSTGRESQL + TIMESCALEDB │

│ aws.amazon.com │

├─────────────────────────────────────────────────────────────────────┤

│ What it is: │

│ You rent a virtual machine from AWS in Sydney (ap-southeast-2) │

│ and install PostgreSQL 16 + TimescaleDB yourself. │

│ AWS manages the hardware; you manage the software. │

│ │

│ Setup: │

│ 1. Launch EC2 instance (Ubuntu 24.04) │

│ 2. Install PostgreSQL 16 │

│ 3. Install TimescaleDB via apt package │

│ 4. Configure postgresql.conf │

│ 5. Set up automated backups to S3 │

│ 6. Set up monitoring (CloudWatch) │

│ │

│ Recommended Instance Types (Sydney region): │

│ ┌──────────────────┬────────┬────────┬──────────────────────────┐ │

│ │ Instance │ RAM │ vCPUs │ Price (AUD/mo, on-demand)│ │

│ ├──────────────────┼────────┼────────┼──────────────────────────┤ │

│ │ t3.medium │ 4 GB │ 2 │ ~$50/mo ← Phase 1 dev │ │

│ │ t3.large │ 8 GB │ 2 │ ~$100/mo ← Phase 2 MVP │ │

│ │ r6g.xlarge │ 32 GB │ 4 │ ~$250/mo ← Phase 2 prod │ │

│ │ r6g.2xlarge │ 64 GB │ 8 │ ~$490/mo ← Phase 3 │ │

│ │ r6g.4xlarge │ 128 GB │ 16 │ ~$970/mo ← Phase 3 max │ │

│ └──────────────────┴────────┴────────┴──────────────────────────┘ │

│ Note: Reserved instances (1-yr): 40% cheaper than on-demand │

│ Note: EBS gp3 storage: ~$0.11 AUD/GB/month │

│ │

│ Add: AWS RDS Multi-AZ standby for high availability (~2× price) │

│ │

│ PROS: │

│ + Full control over PostgreSQL configuration │

│ + Any extension including TimescaleDB │

│ + Sydney region — data stays in Australia │

│ + Cost-effective at scale with Reserved instances │

│ + Integrates perfectly with rest of AWS stack │

│ + Can use EBS snapshots for automated backups │

│ │

│ CONS: │

│ - You manage everything: upgrades, patching, backups, HA │

│ - Requires Linux/PostgreSQL administration knowledge │

│ - If server crashes, you manage recovery │

│ - Security patching is your responsibility │

│ │

│ Best for: Phase 2–3 (when you have tech skills and budget control) │

└─────────────────────────────────────────────────────────────────────┘

### Option B2 — DigitalOcean Droplet ⭐ BEST VALUE SELF-MANAGED

┌─────────────────────────────────────────────────────────────────────┐

│ DIGITALOCEAN DROPLET + POSTGRESQL + TIMESCALEDB │

│ digitalocean.com │

├─────────────────────────────────────────────────────────────────────┤

│ What it is: │

│ Simple, affordable Linux VMs. Very developer-friendly. │

│ Sydney (AUS) datacenter available. │

│ │

│ Recommended Droplets for Database: │

│ ┌──────────────────┬────────┬────────┬──────────────────────────┐ │

│ │ Droplet │ RAM │ vCPUs │ Price (USD/mo) │ │

│ ├──────────────────┼────────┼────────┼──────────────────────────┤ │

│ │ Basic 4GB │ 4 GB │ 2 │ $24/mo ← Dev start │ │

│ │ General 8GB │ 8 GB │ 2 │ $48/mo ← Phase 2 │ │

│ │ Memory 16GB │ 16 GB │ 2 │ $84/mo ← Phase 2 prod │ │

│ │ Memory 32GB │ 32 GB │ 4 │ $168/mo ← Phase 3 │ │

│ └──────────────────┴────────┴────────┴──────────────────────────┘ │

│ + SSD Block Storage: $0.10/GB/mo │

│ + Automated backups: +20% of droplet price │

│ │

│ DigitalOcean also offers Managed PostgreSQL ($25/mo start) │

│ BUT: Managed version does NOT support TimescaleDB │

│ So: Use a Droplet (VM) with self-installed PostgreSQL + TimescaleDB│

│ │

│ PROS: │

│ + Cheapest option with Sydney region │

│ + Very simple UI for beginners │

│ + Good documentation and community │

│ + $200 free credit for new accounts │

│ + Simple, predictable pricing │

│ │

│ CONS: │

│ - Self-managed (same as AWS EC2 but less enterprise features) │

│ - Less mature than AWS for enterprise HA setups │

│ - No reserved pricing discounts │

│ │

│ Best for: Phase 2 launch (cheapest production-grade option) │

└─────────────────────────────────────────────────────────────────────┘

### Option C — Physical / On-Premise Server

┌─────────────────────────────────────────────────────────────────────┐

│ PHYSICAL / ON-PREMISE DATABASE SERVER │

├─────────────────────────────────────────────────────────────────────┤

│ │

│ C1. YOUR OWN SERVER (Home/Office) │

│ ──────────────────────────────── │

│ Hardware needed for our workload: │

│ CPU: 8+ cores (Intel Xeon or AMD EPYC recommended) │

│ RAM: 32 GB minimum, 64 GB recommended │

│ Storage: 2× 2TB NVMe SSD in RAID-1 (mirroring for safety) │

│ Primary + backup drive │

│ Network: 100 Mbps+ NBN business connection │

│ UPS: Uninterruptible Power Supply (essential) │

│ │

│ Hardware Cost: $3,000–8,000 AUD (one-time) │

│ Running Cost: ~$200–400 AUD/mo (electricity + internet) │

│ NBN Business: ~$100–200 AUD/mo (fixed IP needed) │

│ │

│ CRITICAL ISSUES: │

│ ❌ Single point of failure (disk dies = data loss if no RAID) │

│ ❌ Power outage = downtime (need generator or UPS) │

│ ❌ Home internet is NOT reliable for a live website │

│ ❌ No redundancy — one hardware failure = hours/days of downtime │

│ ❌ Security risk — your home/office IP exposed to internet │

│ ❌ You must physically be there to fix hardware issues │

│ ❌ Cannot scale on demand │

│ ❌ Paying users will not accept downtime due to power/hardware │

│ │

│ ────────────────────────────────────────────────────────────── │

│ │

│ C2. COLOCATION (Your hardware, Data Centre space) │

│ ───────────────────────────────────────────────── │

│ You buy the server → rent rack space in a Sydney data centre │

│ Data centres: Equinix SY1/SY2/SY3, NextDC S1/S2, NEXTDC M2 │

│ │

│ Hardware Cost: $3,000–8,000 AUD (one-time) │

│ Colo Cost: $300–800 AUD/mo (1U rack space + power + network) │

│ Network: Data centre provides redundant internet │

│ │

│ BETTER than home server because: │

│ ✅ Redundant power (generator backup) │

│ ✅ Redundant internet (multiple ISP connections) │

│ ✅ Physical security │

│ ✅ Data stays in Australia (Sydney) │

│ ✅ Low latency for Sydney-based users │

│ │

│ STILL problematic because: │

│ ❌ High upfront hardware cost │

│ ❌ Hardware failure = you drive to the data centre to fix it │

│ ❌ No easy scaling (buy new hardware to grow) │

│ ❌ Ongoing operational burden (OS updates, hardware monitoring) │

│ │

│ ────────────────────────────────────────────────────────────── │

│ │

│ C3. DEDICATED BARE-METAL SERVER (Hetzner, OVH) │

│ ──────────────────────────────────────────────── │

│ Rent a physical server from a hosting provider. │

│ You manage the OS + software, they manage the hardware. │

│ │

│ Hetzner Dedicated (Germany/Finland — no AUS): │

│ EX44: 64GB RAM, 2×512GB NVMe → $80 USD/mo ← incredible value │

│ AX102: 128GB RAM, 2×3.84TB SSD → $250 USD/mo │

│ │

│ OVH (Sydney available): │

│ RISE-1: 32GB RAM, 2×480GB SSD → ~$120 AUD/mo │

│ ADVANCE-2: 64GB RAM, 2×960GB SSD → ~$250 AUD/mo │

│ │

│ PROS of dedicated bare-metal: │

│ ✅ No noisy neighbours (dedicated hardware — you get all CPU/RAM) │

│ ✅ Very high performance per dollar │

│ ✅ Full control over OS and software │

│ ✅ TimescaleDB works perfectly │

│ ✅ Great for heavy compute (Compute Engine batch jobs) │

│ │

│ CONS: │

│ ❌ Cannot scale instantly (need to order new server, 1–2 hr setup) │

│ ❌ Hardware failure → provider replaces, but you restore data │

│ ❌ You manage all software, OS, security patches │

│ ❌ No managed backups (you set up your own) │

│ │

│ Best for: Phase 3 compute-heavy workloads (the Compute Engine) │

│ e.g. Hetzner for Celery/Airflow workers │

└─────────────────────────────────────────────────────────────────────┘

## Head-to-Head Comparison Table

┌───────────────────┬────────┬────────┬────────┬────────┬────────┬────────┬────────┐

│ Criterion │Timescale│ Aiven │Railway │AWS EC2 │ DO │Physical│Dedicated│

│ │ Cloud │ │ │ │ Droplet│(home) │Bare Metal│

├───────────────────┼────────┼────────┼────────┼────────┼────────┼────────┼────────┤

│ PostgreSQL 16 │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │

│ TimescaleDB │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │

│ pgvector (AI) │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │

│ Managed backups │ ✅ │ ✅ │ ✅ │ ⚠️DIY │ ⚠️DIY │ ❌DIY │ ❌DIY│

│ Auto-failover HA │ ✅ │ ✅ │ ❌ │ ⚠️DIY │ ⚠️DIY │ ❌ │ ❌ │

│ Sydney region │ ✅ │ ✅ │ ❌ │ ✅ │ ✅ │ ✅ │ ⚠️ │

│ AUS data residency│ ✅ │ ✅ │ ❌ │ ✅ │ ✅ │ ✅ │ ⚠️ │

│ Zero ops overhead │ ✅ │ ✅ │ ✅ │ ❌ │ ❌ │ ❌ │ ❌ │

│ Instant scale │ ✅ │ ✅ │ ✅ │ ✅ │ ✅ │ ❌ │ ❌ │

│ Cost (Phase 2) │ $$ │ $ │ $ │ $$ │ $ │ $$$ │ $ │

│ Cost (Phase 3) │ $$$ │ $$ │ N/A │ $$$ │ $$ │ $ │ $$ │

│ Setup complexity │ Easy │ Easy │ Easy │ Medium│ Medium│ Hard │ Hard │

│ Production ready │ ✅ │ ✅ │ ❌ │ ✅ │ ✅ │ ❌ │ ✅ │

│ Startup friendly │ ✅ │ ✅ │ ✅ │ ⚠️ │ ✅ │ ❌ │ ⚠️ │

├───────────────────┼────────┼────────┼────────┼────────┼────────┼────────┼────────┤

│ OVERALL RATING │ ★★★★★ │ ★★★★ │ ★★★ │ ★★★★ │ ★★★★ │ ★★ │ ★★★ │

└───────────────────┴────────┴────────┴────────┴────────┴────────┴────────┴────────┘

## Our Recommendation — 3-Phase Database Strategy

╔══════════════════════════════════════════════════════════════════════╗

║ RECOMMENDED DATABASE STRATEGY ║

╠══════════════════════════════════════════════════════════════════════╣

║ ║

║ PHASE 1 — Development & MVP (Months 1–4) ║

║ ──────────────────────────────────────── ║

║ LOCAL: Docker + timescale/timescaledb-ha:pg16 ← for development ║

║ CLOUD: Aiven Hobbyist Plan ($19/mo) ← for staging/beta ║

║ ║

║ Why Aiven for Phase 1: ║

║ • Cheapest cloud option with TimescaleDB support ║

║ • Sydney region → Australian data residency from day 1 ║

║ • Can also host Redis + OpenSearch on same platform ║

║ • Free $300 credit to start (30 days) ║

║ • Upgrade path is easy (click to resize) ║

║ Total DB cost: $19–50 AUD/mo ║

║ ║

║ PHASE 2 — Launch & Growth (Months 5–14) ║

║ ──────────────────────────────────────── ║

║ Migrate to: DigitalOcean Droplet (Sydney) ║

║ OR: TimescaleDB Cloud (Launch plan) ║

║ ║

║ Recommended: DigitalOcean 32GB Memory Droplet + TimescaleDB ║

║ Why DO over cloud managed: ║

║ • $168/mo for 32GB RAM (TimescaleDB Cloud charges $380/mo) ║

║ • You save $200+/mo — significant for a startup ║

║ • Full control — run exactly what you need ║

║ • Sydney datacenter (AUS data residency) ║

║ • Automated backups via DO Spaces (S3-compatible) ║

║ Total DB cost: ~$200–300 AUD/mo (DB + storage + backup) ║

║ ║

║ PHASE 3 — Scale (Months 15+) ║

║ ───────────────────────────── ║

║ Primary DB: AWS EC2 r6g.2xlarge (Sydney) + TimescaleDB ║

║ + Read replica for analytics ║

║ Workers: Hetzner Dedicated (EU/US) for Compute Engine batch jobs ║

║ (much cheaper compute per dollar, non-latency-sensitive) ║

║ ║

║ Why AWS for Phase 3: ║

║ • Deep integration with rest of AWS stack (ECS, S3, SES, SNS) ║

║ • Reserved instances = 40% cheaper ║

║ • RDS Multi-AZ failover option ║

║ • Enterprise SLA ║

║ Total DB cost: ~$500–800 AUD/mo ║

╚══════════════════════════════════════════════════════════════════════╝

## Step-by-Step: Set Up Aiven (Phase 1 Cloud DB)

STEP 1: Create Aiven Account

→ Go to: aiven.io

→ Sign up with Google

→ Get $300 free credit automatically

STEP 2: Create PostgreSQL Service

→ Dashboard → Create Service

→ Service: PostgreSQL

→ Version: 16

→ Cloud provider: AWS

→ Region: ap-southeast-2 (Sydney)

→ Plan: Hobbyist ($19/mo) to start

→ Service name: asx-screener-db

STEP 3: Enable TimescaleDB Extension

→ Service Overview → Databases tab

→ Extensions → Search "timescaledb"

→ Enable → Confirm

→ Also enable: pg_trgm, uuid-ossp, vector (pgvector)

STEP 4: Get Connection Details

→ Service Overview → Connection Information

→ Copy: Host, Port, Username, Password, Database name, CA Certificate

→ Your DATABASE_URL will be:

postgresql://avnadmin:PASSWORD@HOST.aivencloud.com:PORT/defaultdb

?sslmode=require

STEP 5: Connect from Local Machine

→ Download CA certificate from Aiven dashboard

→ Test:

psql "postgresql://avnadmin:PASS@HOST:PORT/defaultdb?sslmode=require"

SELECT extname FROM pg_extension WHERE extname = 'timescaledb';

→ Should return: timescaledb ✅

STEP 6: Apply Schema

→ Run SQL from Document 02_Database_Design_LLD.md

→ Verify hypertables created:

SELECT * FROM timescaledb_information.hypertables;

## Step-by-Step: Set Up DigitalOcean Droplet (Phase 2)

STEP 1: Create DigitalOcean Account

→ digitalocean.com (new account gets $200 free credit)

STEP 2: Create Droplet for Database

→ Droplets → Create Droplet

→ Image: Ubuntu 24.04 LTS

→ Size: General Purpose → 32GB / 8 vCPUs / 640GB SSD ($168/mo)

(start with 16GB / $84/mo and upgrade as needed)

→ Region: Sydney (SYD1 or SYD2)

→ Add SSH key (your public key)

→ Hostname: asx-screener-db-prod

→ Enable: Backups (+20% of droplet price = $34/mo for 32GB)

→ Create Droplet

STEP 3: Configure Firewall

→ DigitalOcean → Networking → Firewalls → Create

→ Inbound rules:

- SSH (port 22): Your IP only

- PostgreSQL (port 5432): Your API server IP only

- NO public internet access to port 5432 (ever)

→ Apply to: asx-screener-db-prod

STEP 4: SSH into Server and Install PostgreSQL 16 + TimescaleDB

ssh root@YOUR_DROPLET_IP

# Add PostgreSQL 16 repository

sudo apt install -y curl ca-certificates

sudo install -d /usr/share/postgresql-common/pgdg

curl -o /usr/share/postgresql-common/pgdg/apt.postgresql.org.asc \

--fail https://www.postgresql.org/media/keys/ACCC4CF8.asc

sh -c 'echo "deb [signed-by=/usr/share/postgresql-common/pgdg/apt.postgresql.org.asc] \

https://apt.postgresql.org/pub/repos/apt $(lsb_release -cs)-pgdg main" > \

/etc/apt/sources.list.d/pgdg.list'

sudo apt update

sudo apt install -y postgresql-16

# Add TimescaleDB repository

echo "deb https://packagecloud.io/timescale/timescaledb/ubuntu/ $(lsb_release -cs) main" ¦ \

sudo tee /etc/apt/sources.list.d/timescaledb.list

wget --quiet -O - https://packagecloud.io/timescale/timescaledb/gpgkey ¦ sudo apt-key add -

sudo apt update

sudo apt install -y timescaledb-2-postgresql-16

# Run TimescaleDB tuning (auto-configures for your hardware)

sudo timescaledb-tune --quiet --yes

# Install pgvector

sudo apt install -y postgresql-16-pgvector

# Restart PostgreSQL

sudo systemctl restart postgresql

STEP 5: Configure PostgreSQL

sudo -u postgres psql

-- Create database and user

CREATE DATABASE asx_screener;

CREATE USER asx_admin WITH ENCRYPTED PASSWORD 'your_secure_password';

GRANT ALL PRIVILEGES ON DATABASE asx_screener TO asx_admin;

\q

-- Apply schema

psql -U asx_admin -d asx_screener -f 01_market.sql

STEP 6: Set Up Automated Backups to S3

pip install boto3

# Create backup script that runs nightly via cron:

# pg_dump asx_screener ¦ gzip ¦ aws s3 cp - s3://bucket/backup-$(date +%Y%m%d).gz

# (script included in infra/scripts/backup.sh)

## Physical Server: Should You Use It?

┌─────────────────────────────────────────────────────────────────────┐

│ VERDICT ON PHYSICAL SERVER │

│ │

│ Home/Office Server: ❌ DO NOT USE for production │

│ Acceptable for development only │

│ Too risky for paying customers │

│ │

│ Colocation: ⚠️ Only if you have strong sysadmin skills │

│ and want data sovereignty above all else │

│ Still more work than cloud for less value │

│ │

│ Dedicated Bare Metal: ✅ Good for one specific use case: │

│ Hetzner EX44 The Compute Engine batch jobs (Celery/ │

│ 64GB RAM, $80/mo Airflow workers) don't need to be in │

│ Australia — they just crunch numbers. │

│ Hetzner gives you 64GB for $80/mo vs │

│ AWS r6g.2xlarge = 64GB for $490/mo. │

│ This is a 6× cost saving on workers! │

│ │

│ Summary: │

│ • Database: Cloud (Aiven → DigitalOcean → AWS) │

│ • Compute workers: Hetzner dedicated (massive cost saving) │

│ • Web/API servers: Cloud (Vercel + Railway → AWS ECS) │

└─────────────────────────────────────────────────────────────────────┘

## Cost Comparison Over Time

Phase 1 Phase 2 Phase 3

(Dev, 4mo) (Launch) (Scale)

───────── ───────── ─────────

TimescaleDB Cloud $95/mo $190/mo $380/mo

Aiven $19/mo $48/mo $186/mo

DigitalOcean $24/mo $84/mo $168/mo ← Best value

AWS EC2 (r6g) $50/mo $250/mo $490/mo

Physical (colo) $600 setup $400/mo $400/mo ← Expensive+risky

Hetzner dedicated $80/mo $80/mo $160/mo ← Best for workers

RECOMMENDED COMBINATION:

Phase 1: Aiven ($19) + local Docker = $19/mo

Phase 2: DO Droplet ($168) + Hetzner ($80) = $248/mo

Phase 3: AWS EC2 ($490) + Hetzner ($160) = $650/mo

## Final Recommendation Summary

┌─────────────────────────────────────────────────────────────────────┐

│ FINAL RECOMMENDATION │

│ │

│ DATABASE: Aiven (Phase 1) → DigitalOcean (Phase 2) → AWS (Ph3) │

│ PLATFORM: Cloud — NOT physical for the database │

│ WORKERS: Hetzner dedicated bare metal (Phase 2+) │

│ FRONTEND: Vercel (always — free + best Next.js support) │

│ DATA REGION: Always Sydney (ap-southeast-2) — AUS data residency │

│ │

│ START TODAY: │

│ 1. Create Aiven account → aiven.io │

│ 2. Create PostgreSQL 16 service, Sydney region, enable TimescaleDB │

│ 3. Get connection string → add to .env │

│ 4. Run docker compose up (local dev against Aiven cloud DB) │

│ 5. Apply schema from Document 02 │

│ ✅ You have a production-grade TimescaleDB in Sydney in < 30 min │

└─────────────────────────────────────────────────────────────────────┘